PRODUCTION READINESS, SECURITY & PERFORMANCE AUDIT

Lead Management CRM

Date: July 28, 2026        Prepared by: Engineering (Claude Code)

# Executive Summary

This report covers a full production-readiness pass on the Lead Management CRM: verifying the latest deployment, a security audit of the entire backend, a performance audit, and remediation of everything found. It picks up directly from a prior session that shipped a critical fix for bulk uploads silently failing on production — that fix was verified live in production before this audit began.

The security and performance audits identified 5 critical, 6 high, 11 medium, and 7 low-severity security issues, plus 5 performance issues. All 5 critical, all 6 high, and the large majority of medium/low findings have been fixed in code today and verified. A small number of items require action outside the codebase — credential rotation, provisioning a cache service, and one hosting-platform setting — detailed under “Action Required” below.

All changes were verified with the existing automated test suite (84/86 tests passing — the 2 failures are pre-existing and confirmed unrelated to this work) and by booting the application end-to-end against the live database to confirm login, permissions, and access control all behave correctly after the changes.

# 1. Deployment Verification

Confirmed the production deployment is running the exact commit containing the previously-shipped critical fix (bulk CSV/Excel uploads no longer silently strand at "processing" with zero rows saved on large files) — checked via the live health endpoint against the local repository’s latest commit at the time. No stale-deployment risk.

# 2. Findings Summary

| Severity | Total Found | Fixed in Code | Needs Your Action | Deferred |
| --- | --- | --- | --- | --- |
| Critical | 5 | 4 | 1 | 0 |
| High | 6 | 6 | 0 | 0 |
| Medium | 11 | 9 | 1 | 1 |
| Low | 7 | 6 | 0 | 1 |
| Performance | 5 | 3 | 1 | 1 |

Full detail for every item follows in Sections 3–5.

# 3. Security Findings — Critical & High

These are the findings with the most serious potential impact: account takeover, data leakage, or silent data loss. All are fixed except credential rotation, which needs to happen outside the codebase.

| Sev. | Finding & Fix | Status |
| --- | --- | --- |
| C1 | CORS wildcard allowed session takeover — Any site on the free *.vercel.app domain could silently steal a logged-in user’s session. Replaced with an explicit origin allow-list; localhost only permitted outside production. | Fixed |
| C2 | Unauthenticated diagnostic endpoint leaked internals — /api/v1/debug-errors returned stack traces, raw database error detail (incl. real user emails), and environment flags to anyone. Now returns 404 in production; authenticated + permission-gated otherwise. | Fixed |
| C3 | Plaintext password written to logs — Every failed login wrote the attempted password into server logs. Removed. | Fixed |
| C4 | Hardcoded admin & database credentials in source — Seed script reset the admin password to a known default on every run; a test file held a hardcoded database connection string with password. Code now requires these from environment variables and refuses to run without them in production. | Needs your action — rotate credentials |
| C5 | No rate limiting anywhere — Login, registration, password reset, and all upload endpoints had zero request limits — open to brute-force and cost-driving upload floods. Wired up the existing (previously unused) rate limiter across all of them. | Fixed |
| H1 | Password hashes & reset tokens leaked via audit logs — An unexpired reset token captured in an old audit record was effectively a live password-reset link into any account. These fields are now stripped before any audit record is written. | Fixed |
| H2 | User-management endpoints returned password hashes to the client — Several endpoints returned the full raw database row on user create/update/role-change. Now return an explicit safe column list only. | Fixed |
| H3 | Full stack traces returned to API clients — Every 500 error exposed internal file paths, the module graph, and library versions. Now only included outside production; full detail still logged server-side. | Fixed |
| H4 | Database TLS certificate validation disabled — A misconfiguration meant the app never actually verified the database’s TLS certificate, permitting a man-in-the-middle to intercept the connection. Fixed — required removing a stale, conflicting CA bundle left over from a prior database migration; verified by reconnecting successfully end-to-end after the change. | Fixed |
| H5 | CSV formula injection in every downloadable report — A malicious upload could plant a formula that executes when an admin later opens the exported error report in Excel. Neutralized across all four export/report paths. | Fixed |
| H6 | Unbounded memory use parsing uploaded spreadsheets — A small, compliant file could decompress to gigabytes in memory and crash the server (a "zip bomb"). Added a pre-check that rejects oversized files before any decompression happens. | Fixed |

# 4. Security Findings — Medium & Low

| Sev. | Finding & Fix | Status |
| --- | --- | --- |
| M1 | Shared cache was not actually shared — The app believed it was using a shared cache, but was actually using per-server memory — meaning revoking a user’s access could take up to 10 minutes to take effect on some servers. Rewired to use the already-provisioned but never-connected cache service. | Needs your action — see below |
| M2 | Password reset/change did not log out other sessions — A stolen login could survive the user’s own password reset for up to 7 days. Fixed. | Fixed |
| M3 | Reset tokens stored in plaintext; no password strength check — Tokens are now hashed at rest; minimum password length is now enforced. | Fixed |
| M4 | Single-use email tickets could be reused as full login tokens — Fixed by validating the token’s intended purpose. | Fixed |
| M5 | Read-only roles could perform delete/write actions — Two admin features were gated by view-only permissions instead of edit permissions, by mistake. Corrected to reuse the correct existing permission tier. | Fixed |
| M6 | Vertical reordering feature was silently broken — A routing order bug meant this feature never actually worked. Fixed. | Fixed |
| M7 | Status check could alter data before permission was verified — Reordered so authorization is checked first. | Fixed |
| M8 | Audit trail entries could be silently lost — On the hosting platform, audit log writes could vanish under normal operation with no error — now uses the same reliability mechanism as the file-upload fix. | Fixed |
| M9 | Photo upload accepted any file type — Could allow a malicious file to be stored and served back as if it were an image. Now restricted to real image types. | Fixed |
| M10 | Unbounded page-size on a log-listing endpoint — Could be used to pull an entire table in one request, or crash the query with bad input. Bounded and hardened. | Fixed |
| M11 | Vulnerable and dead dependencies — Removed two unused libraries carrying a moderate-severity flaw; updated the email library past several high-severity flaws. | Fixed (remainder deferred — see below) |
| L1–L7 | Seven lower-severity issues — Missing scope checks, minor input-validation gaps, and information-disclosure edge cases across several endpoints. Six of seven fixed; one (a header-hardening nuance with no practical exploit path found) left for a future pass. | Fixed (6 of 7) |

# 5. Performance Findings

These affect how the application behaves under real load and how reliably access-control changes take effect, rather than being exploitable security holes on their own.

| Sev. | Finding & Fix | Status |
| --- | --- | --- |
| P1 | Cache was memory-only per server, not shared — Same root cause as M1 above — rewired to the real shared cache. | Needs your action — see below |
| P2 | A permission check re-ran a database query on every single request — Even when the result was already cached. Fixed — now only queries on an actual cache miss. | Fixed |
| P3 | Duplicate-detection queries could not use their own index — A formatting step in the query prevented the database from using an existing index, forcing a full scan of every existing record on each bulk upload. Removed — the data was already in the right format before the query ran. | Fixed |
| P4 | No explicit execution time limit set for the hosting platform — The just-shipped background-processing fix depends on this; without it, very large uploads may still time out at whatever the platform default is. | Needs your action — see below |
| P5 | Database connection pool oversized for how the app is hosted — Each server instance was configured to hold far more database connections than it needs, risking exhausting the database’s connection limit under traffic spikes. Reduced to a size appropriate for the hosting model. | Fixed |

# 6. Action Required From You / Ops

These three items are outside what code changes alone can fix — they need a decision or access to external systems (hosting dashboard, database provider, cache provider):

- Rotate the admin account password and any database credentials. The code no longer hardcodes them, but the previous values were committed to git history and must be treated as compromised regardless of the code fix — rotating them is the only way to actually close this out.

- Provision a working shared cache instance. The cache credentials already present in the environment configuration point to an instance that no longer resolves (it appears to have been deleted or was never fully set up). The application now handles this gracefully — it detects the failure once and falls back safely rather than slowing every request down — but until this is fixed, permission/role changes can take up to 10 minutes to take effect on some servers instead of immediately, which was the whole point of the fix.

- Set an explicit maximum execution time for the backend on the hosting platform. This can’t be set safely from the code’s deploy configuration file without risking breaking the existing working deployment, so it needs to be set via the hosting dashboard’s project settings instead. This directly affects how large an upload can be processed reliably.

# 7. Deferred (Documented, Not Blocking)

A small number of lower-priority items were identified but intentionally not changed today, each for a specific reason rather than being overlooked:

- A handful of remaining outdated packages (in the spreadsheet-parsing and cloud-storage libraries) have known low/moderate advisories, but the only available fixes are major version changes that risk breaking the upload pipeline just fixed in this pass — recommend a dedicated follow-up with full regression testing rather than a same-day change.

- One low-severity header-hardening nuance (a security header that’s technically imprecise for an API but has no identified practical exploit) was left as-is pending a broader look at response headers.

- Two pre-existing, unrelated automated test failures were found during verification (in a follow-ups feature and an import-schema helper). Confirmed unrelated to any change in this pass — flagged for separate triage, not fixed here.

# 8. Verification Performed

- Ran the full automated test suite before and after all changes — no new failures introduced (84/86 passing both times; the 2 failures pre-date this work).

- Booted the application locally against the live database end-to-end and manually verified: successful login, the corrected CORS behavior (allowed origin succeeds, disallowed origin is rejected), the corrected diagnostic-endpoint behavior (hidden in production), and the corrected user-permissions endpoint.

- Caught and fixed one issue during this verification that the automated review missed: enabling proper database certificate validation, on its own, would have broken the database connection entirely in production due to a leftover, conflicting certificate file from a past database migration. Found by actually booting the server, not just by reading the code — fixed before it could cause an outage.

- Caught and fixed a second issue during verification: the newly-connected cache service turned out to be unreachable in practice, and the first implementation would have added several seconds of delay to every single request as a result. Added a safeguard so it fails fast once and falls back safely, rather than repeatedly slowing down every request.

- Generated a real spreadsheet file and confirmed the new upload-size safety check does not falsely reject legitimate files.

# 9. Change Log

All changes are committed to the repository’s main branch (not yet pushed to the remote — held for your review) across 4 commits, touching 31 files in the backend. Every commit message documents the specific reasoning for that change. No changes were made to the frontend or database schema.